The Complete Website Migration Checklist

A print-friendly checklist for switching hosting providers without changing URLs

| Website: | _______________________ | Migration date: | _______________________ |
| --- | --- | --- | --- |
| Old host: | __________________________ | New host: | __________________________ |

Use this checklist in order. Each phase builds on the previous one. Do not advance to the DNS cutover phase until the new hosting environment is fully set up and tested. Do not cancel old hosting until post-migration monitoring confirms everything is stable.

Phase 1: Pre-Migration (Do this 24 to 48 hours before cutover)

| Done | Checklist item |
| --- | --- |
| ☐ | Full site backup completed (all files and the full database) and stored off-server or in a separate storage location |
| ☐ | DNS zone exported from current provider with all record types documented: A, AAAA, CNAME, MX, TXT (SPF, DKIM, DMARC, verification tokens), SRV |
| ☐ | Email records documented separately: MX hostname and priority value; SPF TXT record full value; DKIM selector name and TXT value; DMARC policy TXT value |
| ☐ | Current TTFB measured with PageSpeed Insights and noted as a pre-migration performance benchmark |
| ☐ | Google Search Console baseline noted: current indexed page count and any active crawl errors |
| ☐ | DNS TTL reduced to 300 seconds at current DNS provider (Google recommends a week in advance where possible; 24 to 48 hours is the reliable practical minimum) |
| ☐ | New hosting account set up, plan active and login credentials confirmed |
| ☐ | Migration window chosen: low-traffic period confirmed in analytics (weekday overnight is typical) |
| ☐ | Rollback plan written: what steps to take, in what order, if the migration needs to be reversed |

Phase notes: ______________________________________________________________________________________________________________________________________________________________

Phase 2: New Host Setup (Complete before touching DNS)

| Done | Checklist item |
| --- | --- |
| ☐ | All site files transferred to new hosting account (via FTP, SFTP, cPanel file manager or migration tool); hidden files including .htaccess included |
| ☐ | Database exported from old host and imported to new host |
| ☐ | Database configuration file updated on new host: database name, username, password and host pointing to new database (wp-config.php for WordPress or equivalent for other platforms) |
| ☐ | Site URL setting confirmed or updated in CMS if required |
| ☐ | PHP version on new host confirmed to match current environment |
| ☐ | SSL certificate installed on new host and confirmed active |
| ☐ | Google Search Console verification confirmed on new host: HTML verification file present if used; meta tag or GA tag present in templates if used instead |
| ☐ | robots.txt on new host confirmed: no disallow rules blocking Googlebot or other crawlers |
| ☐ | Site tested via hosts file override or staging/preview URL before any DNS change |
| ☐ | Homepage loads correctly with no errors |
| ☐ | Key interior pages load correctly |
| ☐ | Images and media display correctly |
| ☐ | Contact forms and lead capture forms submit correctly |
| ☐ | Checkout or payment flow works correctly, if applicable |
| ☐ | SSL and HTTPS active with no mixed content warnings in browser console |
| ☐ | No PHP errors or database connection errors visible |
| ☐ | All issues found during testing fixed before proceeding |
| ☐ | Email left unchanged: MX records still pointing to existing mail server at this stage |

Phase notes: ______________________________________________________________________________________________________________________________________________________________

Phase 3: DNS Cutover (Make one controlled DNS change and record it)

| Done | Checklist item |
| --- | --- |
| ☐ | TTL confirmed at 300 seconds (should have been reduced 24 to 48 hours earlier) |
| ☐ | DNS method confirmed: nameservers change OR individual A record update |
| ☐ | IF CHANGING NAMESERVERS: New DNS zone created at new provider with all records recreated (A, CNAME, MX, SPF, DKIM, DMARC, all TXT records, SRV) |
| ☐ | IF CHANGING NAMESERVERS: MX, SPF, DKIM and DMARC records confirmed present and correct in new DNS zone before nameservers are changed at registrar |
| ☐ | IF CHANGING NAMESERVERS: New nameservers entered at domain registrar and saved |
| ☐ | IF UPDATING A RECORDS: Root domain A record updated to new hosting server IP address |
| ☐ | IF UPDATING A RECORDS: www A record or CNAME updated to new hosting server |
| ☐ | Email MX records confirmed unchanged and still pointing to existing mail server |
| ☐ | SPF, DKIM and DMARC records confirmed preserved and unchanged |
| ☐ | Date and exact time of DNS change recorded |
| ☐ | Old hosting account confirmed still active and running |

Phase notes: ____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Phase 4: Immediately After Cutover (First-hour checks)

| Done | Checklist item |
| --- | --- |
| ☐ | Site loading correctly on new host confirmed from multiple devices |
| ☐ | Site loading confirmed from a network separate from the one used for pre-migration testing (mobile data recommended) |
| ☐ | HTTPS working: padlock visible, certificate valid, no browser SSL warnings |
| ☐ | No mixed content warnings in browser developer console |
| ☐ | Test email sent from domain email address to external address and received successfully |
| ☐ | Test reply sent back to domain address and received successfully |
| ☐ | Contact form submitted and submission received correctly |
| ☐ | Checkout or payment flow tested if applicable |
| ☐ | DNS propagation checked from multiple geographic locations using a propagation checker tool |
| ☐ | Analytics tracking confirmed active and recording sessions on new environment |
| ☐ | Uptime monitoring confirmed active on new host |

Phase notes: ____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Phase 5: Post-Migration (48 hours and beyond)

| Done | Checklist item |
| --- | --- |
| ☐ | DNS propagation confirmed complete: old server receiving no meaningful traffic in logs or analytics |
| ☐ | TTFB on new host measured and compared against pre-migration baseline |
| ☐ | Core Web Vitals reviewed in Google Search Console for any regressions |
| ☐ | Google Search Console checked: indexed page count stable, no spike in crawl errors, no new coverage issues |
| ☐ | Googlebot crawl rate monitored over following days: a temporary drop immediately after cutover followed by a steady increase over the next few days is normal per Google's documentation; persistent crawl errors are not |
| ☐ | All site functionality verified across 48-hour period: forms, media, search, login, transactions |
| ☐ | Analytics data reviewed: traffic patterns normal, no unexpected drop in sessions |
| ☐ | TTL raised back to normal value (3,600 seconds or provider default) |
| ☐ | DNS zone backup saved from new provider for records |
| ☐ | Old hosting account cancelled only after all of the above confirmed |
| ☐ | Migration documented: new host name, DNS provider, server IP, date completed, any issues encountered and resolved |

Phase notes: ____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Disclaimer

This checklist is for general informational and organizational purposes only. It is not legal, financial, technical or professional advice. It should not replace a personalized plan, provider-specific instructions or guidance from a licensed or qualified professional. Adapt the checklist to your website, hosting setup, DNS provider, email configuration and business needs before using it. If this checklist is reprinted or republished online, please credit Web Hosting Services (webhostingservices.co).

Source: Web Hosting Services | webhostingservices.co